Dual-LLM Software
Development Workflow

Recommended Architecture and Implementation Plan

| Purpose | Build a controlled two-agent software engineering system in which one LLM implements and another independently reviews, tests, and challenges the work. |
| --- | --- |
| Core loop | REQUIREMENTS -> IMPLEMENT -> TEST -> REVIEW -> HUMAN_REVIEW -> DEVELOPER_RESPONSE -> FIX -> VALIDATE -> FINAL_REVIEW -> COMPLETE |
| Control principle | The orchestrator owns state, permissions, tests, stopping rules, and human approvals. The LLMs do not own the workflow. |
| Recommended first stack | Python orchestrator + Ollama + Pydantic + Git + project-scoped tools + terminal HIL. |

Design objective: independent implementation, falsification, adjudication, and evidence-based validation.

# 1. Executive Summary

The recommended system is not simply two chatbots exchanging messages. It is a deterministic software-development orchestrator that uses two independent LLMs as reasoning engines. Agent A acts as the Developer: it plans, edits code, runs tools, and responds to review findings. Agent B acts as the Reviewer: it independently inspects the project, checks requirements, searches for bugs, runs or proposes adversarial tests, and produces evidence-backed findings. A human remains the authority for ambiguous, high-risk, or contested decisions.

The project repository, Git history, build output, tests, static analysis, runtime logs, and requirement ledger are the source of truth. Neither model is allowed to override objective failures by assertion. This structure is intended to reduce hallucinated fixes, reviewer overreach, uncontrolled agent loops, and silent requirement drift.

# 2. Design Principles

| Principle | Meaning |
| --- | --- |
| Project state over conversation | Files, diffs, tests, logs, and Git are authoritative. Do not rely on one agent summarizing its work for the other. |
| Independent roles | Developer and Reviewer receive different system prompts, permissions, and goals. The Reviewer should not edit production code. |
| Evidence over opinion | Reviewer findings should include exact locations, reasoning, and reproduction evidence whenever possible. |
| Adjudication, not blind compliance | The Developer must evaluate each finding and may accept, reject, or partially accept it with evidence. |
| Requirements are testable objects | Convert user requests into explicit requirement IDs and acceptance criteria so the final review can prove coverage. |
| Deterministic checks outrank LLM claims | Compiler, test, type-checker, linter, static-analysis, and security outputs are independent evidence. |
| Human authority remains explicit | Human approval is required for unresolved disputes and high-risk or destructive operations. |
| Bounded autonomy | Use iteration limits, project-scoped permissions, Git checkpoints, and sandboxed execution. |

# 3. Target Workflow

REQUIREMENTS -> IMPLEMENT -> TEST -> REVIEW -> HUMAN_REVIEW -> DEVELOPER_RESPONSE -> FIX -> VALIDATE -> FINAL_REVIEW -> COMPLETE

The workflow is intentionally state-driven. The orchestrator advances the project only when the conditions for the current state have been met. The model may recommend a transition, but it should not directly change workflow state.

# 4. Recommended Architecture

USER
                          │
                          ▼
                ┌───────────────────┐
                │ Requirement Layer │
                │ REQ-001, REQ-002 │
                └─────────┬─────────┘
                          ▼
                ┌───────────────────┐
                │ Developer LLM     │
                │ inspect / edit /  │
                │ test / explain    │
                └─────────┬─────────┘
                          ▼
                ┌───────────────────┐
                │ Deterministic     │
                │ validators        │
                └─────────┬─────────┘
                          ▼
                ┌───────────────────┐
                │ Reviewer LLM      │
                │ inspect / falsify │
                │ reproduce / report│
                └─────────┬─────────┘
                          ▼
                ┌───────────────────┐
                │ Human checkpoint  │
                └─────────┬─────────┘
                          ▼
                ┌───────────────────┐
                │ Developer         │
                │ adjudication      │
                └─────────┬─────────┘
                          ▼
                   FIX → VALIDATE
                          ↓
                    FINAL REVIEW
                          ↓
                       COMPLETE

## 4.1 Orchestrator responsibilities

Own workflow state and iteration count.

Choose which model runs and when; models can be loaded sequentially to fit limited hardware.

Provide only authorized tools to each agent.

Run deterministic validators independently of model claims.

Record review findings, human decisions, developer responses, test evidence, and Git checkpoints.

Enforce stop conditions and escalate unresolved disagreements to the human.

# 5. Agent Responsibilities and Permissions

| Component | Primary responsibility | Permission model |
| --- | --- | --- |
| Developer LLM | Implement requirements; inspect architecture; edit files; add tests; run approved commands; inspect failures; evaluate reviewer findings; fix accepted issues. | Read/write project files; apply patch; selected build/test commands; Git diff/status; no access outside project. |
| Reviewer LLM | Attempt to falsify implementation; verify every requirement; find regressions, security problems, edge cases, and missing tests; produce evidence-backed findings. | Read-only production source; Git diff/status; build/test/static-analysis results; optional isolated reviewer-test area. |
| Orchestrator | Coordinate states, execute tools, enforce permissions, store evidence, manage model loading, and stop unsafe loops. | Full control of workflow; not model-controlled. |
| Human | Define intent; approve/reject disputed findings; authorize destructive/high-risk actions; accept final result. | Final authority on ambiguous decisions. |

## 5.1 Developer system behavior

The Developer should be instructed to make the smallest reasonable change that satisfies the specification, inspect the repository before editing, avoid unrelated rewrites, run relevant tests after changes, and inspect its final diff. It should not assume reviewer findings are true.

## 5.2 Reviewer system behavior

The Reviewer should be explicitly adversarial but evidence-driven. Its job is not to improve style by preference; its job is to find incorrect behavior, missed requirements, regressions, security issues, bad assumptions, and important maintainability risks. A stylistic preference should not be treated as a blocking bug.

# 6. Requirement Traceability

Before implementation, convert the user request into explicit requirement objects. This makes the review measurable and prevents a project from being declared complete simply because the code compiles.

class Requirement(BaseModel):
    id: str                 # e.g. REQ-003
    description: str
    acceptance_test: str
    priority: str | None = None

Example requirement ledger:

| ID | Requirement | Acceptance evidence |
| --- | --- | --- |
| REQ-001 | User can submit email and password. | POST /login accepts both values. |
| REQ-002 | Invalid credentials are rejected. | Integration test returns HTTP 401. |
| REQ-003 | Valid login returns an authentication token. | Successful request returns a token field. |
| REQ-004 | Expired tokens are rejected. | Regression test for expired token passes. |

The Reviewer should return PASS, FAIL, or UNCERTAIN for every requirement and cite the evidence used. Final completion should require all mandatory requirements to pass.

# 7. Structured Reviewer Findings

Use JSON/Pydantic as the machine-to-machine protocol. Markdown review files are useful for humans and audit history, but the orchestrator should operate on validated structured objects.

class Finding(BaseModel):
    id: str
    severity: Literal["critical", "high", "medium", "low"]
    category: Literal["bug", "requirement", "security", "performance", "quality", "test"]
    requirement_id: str | None
    file: str | None
    line: int | None
    claim: str
    evidence: str
    reproduction: str | None
    suggested_fix: str | None

class Review(BaseModel):
    verdict: Literal["approved", "changes_required"]
    requirements: list[RequirementResult]
    findings: list[Finding]

Every blocking finding should preferably include at least one of: a failing test, reproduction command, exact code path, deterministic tool result, or direct contradiction with a requirement.

# 8. Developer Adjudication

This is the key addition that prevents the Reviewer from becoming an unquestioned authority. After human review, the Developer evaluates each finding and returns an explicit decision.

class FindingDecision(BaseModel):
    finding_id: str
    decision: Literal["accept", "reject", "partially_accept"]
    reasoning: str
    evidence: str | None
    action: str | None

| Decision | Meaning | Expected evidence |
| --- | --- | --- |
| ACCEPT | The issue is reproducible or logically valid. | Failure, code path, requirement contradiction, or tool output. |
| REJECT | The reported issue is not actually present or is based on a false assumption. | Counterexample, invariant, passing focused test, or authoritative code path. |
| PARTIALLY_ACCEPT | The concern is valid but the proposed scope or fix is not. | Narrowed reproduction plus a safer/minimal action. |

# 9. Human-in-the-Loop (HIL) Design

The human should not be forced to approve every ordinary tool call. Human attention is best reserved for disagreement, ambiguity, and risk.

| Trigger | Recommended human action |
| --- | --- |
| Developer and Reviewer disagree and deterministic evidence cannot resolve it. | Choose which interpretation is accepted, request more evidence, or modify the requirement. |
| Dependency addition, migration, file deletion, major architecture change, security-sensitive change, or production deployment. | Explicit approval before execution. |
| Iteration limit reached. | Inspect accumulated evidence and decide whether to continue, change requirements, or stop. |
| Final review complete. | Accept project or request another targeted iteration. |

A useful terminal checkpoint can show the finding, evidence, Developer position, and four actions: approve finding, reject finding, investigate further, or provide custom instructions.

# 10. Tooling and Deterministic Validation

Both agents should interact with the repository through tools rather than receiving the entire project in a prompt. The initial tool surface should be small, auditable, and project-scoped.

| Tool group | Developer | Reviewer |
| --- | --- | --- |
| Filesystem | list_files, read_file, search_files, write_file/apply_patch | list_files, read_file, search_files |
| Git | status, diff, recent commits | status, diff, recent commits |
| Build/Test | run approved build/test commands | run approved build/test commands |
| Reviewer tests | Optional | Create temporary adversarial tests in isolated review area |
| Destructive actions | Human approval required | Not permitted |

## 10.1 Validation layer

Run validators outside the LLM conversations. The exact tools depend on the project language. For Python this may include pytest, ruff, mypy, and security scanning. For C++ it may include CMake/CTest, compiler warnings, clang-tidy, sanitizers, and project-specific runtime tests.

ValidationReport = {
  "build": "pass|fail",
  "tests": "pass|fail",
  "lint": "pass|fail|not_configured",
  "static_analysis": "pass|fail|not_configured",
  "unexpected_files": [],
  "evidence": [...]
}

A model saying “tests pass” is never enough; the orchestrator should capture the actual command, exit code, stdout/stderr, and relevant logs.

# 11. Safety, Isolation, and Access Control

Restrict all filesystem paths to the selected project root using resolved-path checks.

Do not expose unrestricted shell execution initially. Prefer an allowlist of commands and arguments.

Use subprocess execution without shell=True when possible, with timeouts and captured output.

Run autonomous code inside a Docker/container sandbox once the basic loop works.

Keep secrets out of prompts, logs, source files, and commits; use environment variables or a secret store.

Use a dedicated Git branch per automated run and create recoverable checkpoints.

Do not permit push-to-remote, deletion, migrations, or other destructive actions without human approval.

# 12. Suggested Project Structure

dual-agent/
├── main.py
├── config.py
├── agents/
│   ├── developer.py
│   ├── reviewer.py
│   └── prompts.py
├── orchestrator/
│   ├── workflow.py
│   ├── state.py
│   └── policies.py
├── tools/
│   ├── filesystem.py
│   ├── shell.py
│   ├── git.py
│   └── testing.py
├── schemas/
│   ├── requirements.py
│   ├── review.py
│   └── decisions.py
├── logs/
└── pyproject.toml

For the first implementation, keep orchestration in plain Python. Add frameworks only when a working core loop exists and their features solve a concrete problem.

# 13. Workflow State Model

class ProjectState(BaseModel):
    user_prompt: str
    specification: Specification
    iteration: int = 0
    developer_summary: str | None = None
    validation: ValidationReport | None = None
    review: Review | None = None
    human_decisions: dict[str, str] = {}
    developer_response: DeveloperResponse | None = None
    status: Literal[
        "requirements", "implement", "test", "review",
        "human_review", "developer_response", "fix",
        "validate", "final_review", "complete", "failed"
    ]

Only the orchestrator should modify status. Persist enough state that a failed process can resume without relying on conversation history.

# 14. Core Orchestration Pseudocode

def run_project(user_prompt):
    state = create_state(user_prompt)
    state.specification = derive_requirements(user_prompt)

    for iteration in range(MAX_ITERATIONS):
        run_developer(state.specification, repository)
        state.validation = run_validation_suite()

        state.review = run_reviewer(
            specification=state.specification,
            diff=git_diff(),
            validation=state.validation,
        )

        if ready_for_final_review(state):
            break

        state.human_decisions = get_human_decisions(state.review)
        state.developer_response = developer_adjudicate(
            state.review, state.human_decisions
        )
        apply_accepted_fixes()

    final_validation = run_validation_suite()
    final_review = run_reviewer(
        specification=state.specification,
        diff=git_diff(),
        validation=final_validation,
    )
    return final_review

# 15. Git and Audit Strategy

Git should act as the code-history memory of the system. Model conversation history is not a reliable audit mechanism.

Create a dedicated branch for each automated task or run.

Record the starting commit and ensure the working tree state is known.

Use git diff as a primary Reviewer input.

Create checkpoints before risky iterations and after accepted milestones.

Log review IDs, requirement IDs, human decisions, and validation reports alongside commit hashes.

Allow rollback to the last known-good checkpoint if an iteration introduces regressions.

# 16. Model Deployment Strategy

The architecture should not depend on a particular model. Keep Developer and Reviewer model names configurable. Prefer different model families when practical to reduce shared blind spots, but evaluate combinations empirically on your own tasks.

On a workstation that cannot keep two large models resident at the same time, load them sequentially: Developer runs and unloads, Reviewer runs and unloads, then Developer reloads for adjudication/fixes. This preserves the two-role architecture without requiring two GPUs.

Developer model → unload → Reviewer model → unload → Developer model → validate → Reviewer final review

# 17. Completion and Stopping Rules

| Rule | Recommended policy |
| --- | --- |
| Mandatory requirements | All PASS. No unresolved FAIL/UNCERTAIN on required behavior. |
| Build/tests | Must pass when configured. |
| Critical/high findings | Zero unresolved blocking findings. |
| Unexpected changes | None, or explicitly approved. |
| Iteration limit | Start with MAX_ITERATIONS = 5. |
| Medium/low improvements | Do not automatically block completion unless tied to a stated requirement or material risk. |
| Final review | Independent reviewer pass after the last fix, followed by human acceptance. |

This prevents infinite “style improvement” loops. Optional improvements should be reported separately from blocking defects.

# 18. Recommended Implementation Roadmap

| Milestone | Deliverable |
| --- | --- |
| M0 — Safe project access | Implement project-root path resolution, read/list/search tools, and Git status/diff. |
| M1 — Two independent model calls | Call Developer and Reviewer separately with distinct prompts and contexts. |
| M2 — Structured schemas | Add Pydantic requirement, review, and adjudication objects. |
| M3 — Developer tool loop | Allow project-scoped edits and approved build/test execution. |
| M4 — Reviewer tool loop | Read-only review plus deterministic evidence and isolated adversarial tests. |
| M5 — CLI HIL | Approve/reject/investigate findings interactively. |
| M6 — Adjudication loop | Developer accepts/rejects each reviewer finding with evidence. |
| M7 — Git checkpoints and audit logs | Persist run IDs, review IDs, validation outputs, and commits. |
| M8 — Sandboxed execution | Move build/test/tool execution into a container. |
| M9 — Persistent workflow engine | Only then consider LangGraph or a similar state-machine framework. |
| M10 — Web interface | Add FastAPI + web UI after the workflow is stable. |

# 19. Minimal Version 0

The first usable version should be deliberately small. A single command should take a local project path and a task, then run one supervised loop.

python main.py ./project "Add a FastAPI /health endpoint"

Read the repository and derive a short requirement list.

Let Developer implement the change.

Run the relevant test/build commands.

Let Reviewer inspect the diff, requirements, and tool output.

Show findings to the human.

Pass approved/contested findings to Developer for adjudication.

Apply accepted fixes, validate again, and run final review.

Stop with an audit summary and Git diff/commit reference.

# 20. Final Recommended Design

The strongest form of this system is not “LLM A writes code and LLM B checks it.” It is a controlled evidence loop with four distinct functions: generation, falsification, adjudication, and deterministic validation. The orchestrator and human remain above both models in authority.

GENERATION
Developer asks: What implementation satisfies the specification?

FALSIFICATION
Reviewer asks: How can I prove this implementation does not satisfy the specification?

ADJUDICATION
Developer + Human ask: Which reviewer claims are actually valid, and what evidence supports them?

VALIDATION
Tools answer: Does the resulting project build, test, and meet the acceptance criteria?

If these responsibilities remain separate, evidence is preserved, and autonomy is bounded, the design can evolve from a supervised prototype into a reliable multi-agent development pipeline without making either LLM the final authority.

# Appendix A — Build Checklist

☐ Project-root filesystem guard implemented.

☐ Git repository initialized; AI work occurs on dedicated branch.

☐ Developer and Reviewer prompts are distinct.

☐ Developer has controlled write access; Reviewer is read-only to production source.

☐ User prompt is converted into requirement IDs and acceptance criteria.

☐ Reviewer output is schema-validated.

☐ Reviewer findings require evidence for blocking severity.

☐ Developer returns ACCEPT / REJECT / PARTIALLY_ACCEPT for each finding.

☐ Human checkpoint exists for disputes and high-risk actions.

☐ Build/test/static-analysis commands execute independently of LLM claims.

☐ MAX_ITERATIONS is enforced.

☐ Final independent re-review occurs after fixes.

☐ Completion requires requirements + validation + review + human acceptance.

☐ Logs and Git checkpoints allow the run to be audited and rolled back.